# PRODUCT REQUIREMENTS DOCUMENT

CampusPulse

Eventbrite's infrastructure. Instagram's instinct.

Prepared by  Karma Groups

Prepared for  CampusPulse — Ezeocha Obioma

Document owner  Product

Version  1.1 — v1 (MVP) Scope, Revised — supersedes v1.0

Status  Draft for review

Primary market  University of Ibadan (~33,000 students)

Companion docs  Technical Architecture v1.0 and Data Model ERD v1.0 are not yet updated to match this revision — see Companion Document Note, end of document.

# Decisions Log — What Changed From v1.0

This revision closes findings from technical review of the PRD, Technical Architecture, Data Model ERD, and Brand Guidelines. Each item below is a locked product decision; where it requires a matching change in Architecture or ERD, that is noted but not made here.

| Decision | What it means |
| --- | --- |
| Offline-tolerant check-in | Moves from v2+ to v1 (§3.3, §5.4). The Architecture doc's local-validation design — accept the scan offline, sync and reconcile centrally — is adopted as the v1 approach. The PRD no longer requires live connectivity at the door. |
| QR signing method | Token signing moves to asymmetric signing, specifically Ed25519 (§5.5). Symmetric HMAC cannot be verified on-device without shipping the signing key, which breaks offline validation. This is an Architecture-doc fix; noted here because it changes what §5.5 can promise. |
| QR screenshot mitigation | "Single-use or time-boxed" is replaced with "every scan logged, duplicates surfaced to the organizer post-event" (§5.5, §7.1). Neither single-use nor time-boxing survives the offline model — this section previously promised something the design can't deliver. |
| Capacity source of truth | events.capacity is authoritative. ticket_tiers.quantity_available mirrors it in v1 and is not independently editable (§3.2, §5.1). Prevents two writable copies of the same number drifting apart under RSVP bursts. |
| Event categories | Promoted to a first-class concept (new §3.0). Categories were implicit before; they now explicitly drive venue expectations, check-in throughput sizing, and verification intensity. |
| Product thesis | §1.2 is reframed: the durable asset is the campus social graph (who follows whom, who attends what), not the feed or the checkout flow individually. Ticketing becomes a monetization layer on top of that graph rather than the product's core bet. |
| v1.5 phase | New §8 inserts a phase between v1 and v2 for Event Groups (link-gated, not a WhatsApp API dependency) and Creative Credits. Both are small and additive; neither changes v1 scope or timeline. |
| Forward-compatible schema hooks | events.category, events.tags, and events.group_invite_url are added to the v1 schema now — nullable, unexposed in v1 UI — because retrofitting them after launch means losing a full semester of history for §8/§9 features (Event Wrapped, Event Groups). |
| Still owed, not fixed here | The Technical Architecture and ERD are missing a users table, an authentication strategy, device_tokens, organizer_members, and id_document_url storage. These are real gaps but belong in a Technical Architecture v1.1, not this document — flagged here so they aren't lost. |

# 1. Overview

## 1.1 Problem statement

Event information at the University of Ibadan is fragmented across WhatsApp broadcast lists, Instagram stories, and physical bulletin boards. Discovery depends on already being in the right group chat. Students miss events they would have attended; organizers under-fill rooms they've paid for; word-of-mouth favors whoever already has the biggest network.

## 1.2 Product thesis (revised)

The durable asset CampusPulse is building is not the feed and not the checkout flow — it's the campus social graph: who follows whom, who attends what, who worked which event as a DJ, MC, or photographer. A feed is easy to copy; a verified, campus-specific graph of attendance and creative history is not, and it's what WhatsApp and Instagram structurally cannot replicate for this use case.

v1 exists to prove the smallest version of that graph works: organizers publish, attendees discover and RSVP, check-ins confirm the RSVP was real. Stories are the discovery surface for that graph, not a separate feature. Paid ticketing, when it arrives in v2, monetizes the graph — it is not the graph itself, and framing it as the destination (as v1.0 implicitly did) undersells what's actually defensible about the product.

## 1.3 v1 scope decisions

Three scoping calls anchor everything in this document:

- Stories/feed ships in v1 — it is core to the product's identity, not a fast-follow.

- Paid ticketing is NOT in v1. v1 supports free RSVP events only. Paystack/Flutterwave integration, ticket tiers, and organizer payouts are v2.

- v1 targets a single campus (University of Ibadan). Multi-campus expansion is v2+.

This keeps v1 focused on proving the core discovery + attendance loop without taking on payment processing, PCI scope, or payout compliance before the social mechanics are validated. Adding event categories (§3.0) and the offline-tolerant scanner (§3.3) does not expand this scope — both were implicit design requirements that needed to be made explicit, not new capability.

# 2. Personas

## 2.1 The Attendee — "Tobi"

| Who | 300-level student, University of Ibadan. On Instagram daily, in 6+ WhatsApp groups, misses events constantly. |
| --- | --- |
| Goal | Know what's happening tonight without scrolling five different group chats. |
| Behavior | Opens apps to scroll, not to search. Decides to attend something in the last few hours, not days ahead. |
| Frustration | Finds out about a great event the day after it happened, via a story someone else posted. |
| Success looks like | Opens CampusPulse, sees what's live right now, taps RSVP, shows up, scans in. |

## 2.2 The Organizer — "Chidinma"

| Who | Final-year student, Public Relations Officer for a faculty association or hall committee. |
| --- | --- |
| Goal | Get a real headcount before the event, not a guess based on group chat reactions. |
| Behavior | Currently posts flyers to WhatsApp and Instagram, tracks RSVPs manually or not at all. |
| Frustration | No visibility into who's actually coming. No way to reach people who aren't already in the group. |
| Success looks like | Publishes an event in minutes, watches RSVPs come in live, checks people in at the door with a scanner. |

A third persona — the Creative (DJ, MC, photographer, videographer) — emerges in v1.5 once Creative Credits ships (§8). Not detailed here because v1 has no surface for them; noted so design work isn't blindsided by it next phase.

# 3. v1 Scope

Feature-by-feature breakdown of what ships in v1 versus what's deferred. "v1 — limited" means a simplified version ships now with a fuller version planned later.

## 3.0 Event categories (new)

CampusPulse events are not interchangeable. A hall party at SUB Field, a departmental conference at the International Conference Centre (ICC), and a play at the Wole Soyinka Theatre have different venues, different check-in throughput, and different verification expectations — treating them as one uniform "event" is what left venue and proximity fields underspecified in the v1.0 data model. Category is now a required field at event creation (§4.2) and feeds the NFR sizing in §5.1.

| Category | Example UI venues | Typical duration / capacity | Check-in profile | Stories usage |
| --- | --- | --- | --- | --- |
| Social / Party | SUB Field, hall car parks, faculty lawns | 3–6 hrs; 200–2,000 | Burst — high throughput, low scrutiny | Core: lineup drops, sold-out alerts, day-of hype |
| Performance / Arts | Wole Soyinka Theatre, Trenchard Hall | 1.5–3 hrs; single or multiple showings | Steady — moderate volume, doors open early | Cast/lineup reveals, showtime reminders |
| Academic / Conference | ICC, faculty lecture halls | Half-day to multi-day; 50–1,500 | Lower volume, higher verification (affiliation/ID check common) | Light: schedule reminders only |
| Sports / Recreation | Sports complex, hall courts | Single session; variable | Burst at kickoff, then steady | Scores, highlights, next-fixture reminders |
| Club / Society meeting | Lecture theatres, hall common rooms | Recurring; 20–150 | Low — scanner optional, RSVP count may suffice | Minimal |

Schema implication: add events.category (enum: social, performance, academic, sports, club) and events.tags (optional array) in the v1 migration. events.location stays free text in v1 — a structured venue/coordinates table is not worth building for a single-campus launch where every venue is within a 20-minute walk, and proximity ranking is dropped from v1 feed logic accordingly (see §5.1 and §7.2 changes).

Explicitly out of scope for v1, regardless of category: multi-session conference agendas with per-session check-in, assigned/ticketed seating for performances, and sports bracket or tournament features. All three are listed in the v2+ roadmap (§9).

## 3.1 Attendee-side features

| Feature | Notes | Status |
| --- | --- | --- |
| Live feed (home screen) | Recency-ranked event cards, filterable by category (§3.0). This is the app's home screen — no separate "browse" tab. Proximity ranking is dropped from v1 (see §7.2). | v1 |
| Stories | 24-hour ephemeral posts from organizers — lineup drops, almost-sold-out alerts, day-of reminders. | v1 |
| Event detail page | Description, time, location, host, category, live RSVP count. | v1 |
| Free RSVP | One-tap RSVP for free events. Generates a QR code for check-in. | v1 |
| Paid ticket purchase | Requires payment processor integration. | v2+ |
| QR check-in code (attendee view) | Displayed in-app; validated offline at the door per §3.3 and §5.5. Add-to-device-wallet is v2. | v1 |
| Student verification | Email domain (@stu.ui.edu.ng) or manual ID upload. | v1 — limited |
| Following organizers/clubs | Follow a club to prioritize their events/stories in your feed. | v1 |
| Search | Text search across events and organizers. | v1 — limited |
| Social sharing | Share an event card to WhatsApp/Instagram from within the app. | v1 |
| Comments / social proof | Seeing which friends are going, comments on events. | v2+ |

## 3.2 Organizer-side features

| Feature | Notes | Status |
| --- | --- | --- |
| Organizer account / club profile | Verified organizer badge, follower list. | v1 |
| Create free event | Title, description, category (§3.0, required), location, date/time, capacity, cover image. | v1 |
| Post a Story | Attach a story to a live or upcoming event. | v1 |
| RSVP dashboard | Live count of RSVPs, basic attendee list export. | v1 |
| QR check-in scanner | In-app camera scanner; validates Ed25519-signed tokens offline (§5.5), syncs and reconciles when connectivity returns. | v1 |
| Paid ticketing (tiers, pricing) | Regular/VIP tiers, pricing, capacity per tier. | v2+ |
| Payment processor integration | Paystack/Flutterwave checkout. | v2+ |
| Payout management | Organizer bank details, payout schedule, fee transparency. | v2+ |
| Event analytics | Views, RSVP conversion, check-in rate. Basic counts only in v1. | v1 — limited |
| Multi-admin club accounts | Multiple students managing one club's account. Single owner_user_id per organizer in v1 — a known gap for events staffed by more than one scanner at the door. | v2+ |

## 3.3 Platform / shared

| Feature | Notes | Status |
| --- | --- | --- |
| Push notifications | Event starting soon, new story from followed organizer, event cancellation. | v1 |
| Multi-campus support | Campus-scoping in data model, UI, and discovery. | v2+ |
| Admin / moderation tooling | Report event, suspend organizer, content review queue. | v1 — limited |
| Offline-tolerant check-in | Moved from v2+ to v1. Scanner validates Ed25519-signed tokens on-device with no network call; scans are logged locally and synced/reconciled when connectivity returns. Replaces the v1.0 "requires live connectivity" assumption. | v1 |

# 4. Core User Flows

These are the two flows the entire v1 build exists to support. Every screen in the UX spec should trace back to a step here.

## 4.1 Attendee flow: Discover → RSVP → Check in

| # | User action | Screen / surface | System behavior |
| --- | --- | --- | --- |
| 1 | Opens app | Feed (home screen) | Loads events ranked by recency, optionally filtered by category (§3.0); loads active Stories row at top. |
| 2 | Taps a Story | Story viewer (full-screen) | Plays 24h ephemeral content; taps through to event detail if a CTA is attached. |
| 3 | Taps an event card | Event detail page | Shows full description, time, location, category, host profile, live RSVP count. |
| 4 | Taps "RSVP" | Event detail page | Confirms attendance synchronously (< 1 sec, §5.2); generates a unique Ed25519-signed QR token tied to (user, event); adds event to "My Events." |
| 5 | Gets reminder notification | Push notification | Sent ~30 min before event start to all RSVP'd attendees. |
| 6 | Arrives at event, opens QR code | My Events → ticket view | Displays QR code; works fully offline, both to display and to be validated by the organizer's scanner. |
| 7 | Organizer scans code | Organizer's scanner | Verifies the token's signature on-device; marks attendee as checked in locally; flags duplicate scans for post-event review rather than blocking in real time (§5.5). |

Edge cases to design for:

- Event reaches capacity — RSVP button shows "Full" against events.capacity as the single source of truth (§3.2); waitlist behavior is still open (§7.3).

- User RSVPs to two overlapping events — no system conflict block in v1, this is a soft social problem, not a hard rule.

- QR code screenshot shared with a friend — v1 does not prevent this; every scan is logged and duplicates are surfaced to the organizer after the event (§5.5), not blocked at the door.

- User RSVPs then the event is cancelled — must trigger a push notification and remove from My Events.

## 4.2 Organizer flow: Create → Publish → Manage → Check in

| # | User action | Screen / surface | System behavior |
| --- | --- | --- | --- |
| 1 | Creates/opens organizer account | Organizer onboarding | Requires club/organization verification (manual review in v1). |
| 2 | Taps "Create event" | Event creation form | Title, description, category (§3.0, required), cover image, date/time, location, capacity — all required to publish. |
| 3 | Publishes event | Event creation form | Event goes live in the feed immediately; appears in followers' feeds first. |
| 4 | Posts a Story | Story composer | Attaches to the live event; visible in Stories row for 24 hours. |
| 5 | Monitors RSVPs | Organizer dashboard | Live count updates; basic attendee list visible and exportable. |
| 6 | Opens scanner at the door | Check-in scanner | Camera-based QR scan; instant valid/invalid feedback works with or without connectivity (§3.3); running checked-in count. |
| 7 | Reviews post-event stats | Organizer dashboard | Final RSVP count, check-in count, check-in rate, any flagged duplicate scans. |

Edge cases to design for:

- Organizer wants to edit event after publishing — needs to notify existing RSVPs of material changes (time/location).

- Organizer wants to cancel an event — must cascade a notification to every RSVP'd attendee.

- Unverified account tries to publish — should be blocked with a clear "verification pending" state, not a silent failure.

# 5. Non-Functional Requirements

v1 is scoped for a single campus, so these targets are deliberately modest — sized for University of Ibadan's population, not for multi-campus scale. Revisit before any multi-campus rollout.

## 5.1 Concurrency & load

| Dimension | Target | Rationale / notes |
| --- | --- | --- |
| Baseline concurrent users | 500–1,000 | Realistic ceiling for daily active use across a ~33,000-student campus at this stage. |
| Peak concurrent users | 3,000–5,000 | A major event (Hall Week, a large concert) publishing or trending can spike feed traffic sharply in a short window. |
| RSVP burst handling | 200 RSVPs/min sustained | Popular events can see a rush of RSVPs right after a Story drop or push notification. At ~3.3 writes/sec this is well within a single Postgres primary's capacity handled synchronously — do not route this through a queue, which would violate the < 1 sec RSVP target below. |
| Check-in scanner throughput | 1 scan every 1–2 sec per door | A door with a queue needs scan validation to feel instant. Social/Party category events (§3.0) are the binding case; Academic/Conference events are far below this ceiling. |

## 5.2 Performance

| Dimension | Target | Rationale / notes |
| --- | --- | --- |
| Feed load time (cold start) | < 2.5 sec | First impression of the app; slower than this reads as broken, not just slow. |
| Feed scroll / pagination | < 500 ms per page | Feed browsing should feel as responsive as Instagram, not like a paginated website. |
| Story load time | < 1 sec per story | Stories are meant to be consumed in rapid succession; any stutter breaks the format. |
| RSVP confirmation | < 1 sec | Needs to feel instant — this is the core conversion action of the app. Enforced synchronously (§5.1). |
| QR check-in validation | < 500 ms, on-device | Now a local signature check against an Ed25519 public key (§5.5), not a round trip — faster and no longer dependent on venue WiFi/data quality. |

## 5.3 Availability & reliability

| Dimension | Target | Rationale / notes |
| --- | --- | --- |
| Platform uptime target | 99.5% | ~3.6 hrs/month allowed downtime. Not a payments platform yet, so this is more relaxed than a fintech SLA. |
| Check-in scanner uptime | Functions with zero backend dependency during the event itself | Offline-tolerant validation (§3.3) means scanner uptime is no longer bounded by platform uptime — only sync/reconciliation after the fact depends on connectivity. |
| Data durability | No RSVP or event data loss | An RSVP or a published event disappearing is a trust-breaking bug, not a minor one. |

## 5.4 Device & network constraints

- Design for mid-range Android devices as the primary target, not flagship iPhones — matches realistic student device ownership.

- Campus WiFi and mobile data can be inconsistent, especially in high-density areas during a live event. This is no longer a check-in scanner risk (§3.3, §5.5 resolve it); it still affects feed load and Story upload, which should degrade gracefully rather than assume good connectivity.

- Feed and Story media should be compressed/optimized aggressively — this is a data-cost-sensitive user base.

## 5.5 Security & privacy

- Student verification data (email, ID upload) is personal data under the Nigeria Data Protection Act (NDPA) starting in v1, not only once payments are introduced in v2. Handle per standard data-privacy practice — access controls, retention limits, and a defined deletion path — from launch.

- QR check-in tokens are signed with Ed25519 (asymmetric): the private key signs at RSVP time on the server; the public key ships in the scanner app and verifies offline. This replaces the earlier "single-use or time-boxed" language, which was not achievable under an offline check-in model — see the Decisions Log.

- Screenshot-sharing mitigation in v1 is detection, not prevention: every scan is logged with a timestamp and device id, and duplicate or suspicious scans are surfaced to the organizer in the post-event dashboard (§4.2 step 7). This is an accepted v1 limitation, not a solved problem — see §7.1.

- No payment data exists in v1's scope — this significantly reduces v1's compliance surface versus v2, but does not exempt v1 from NDPA obligations around identity data.

# 6. Success Metrics

## 6.1 North star metric

Weekly RSVP'd attendees who check in at the event ("shown-up attendance"). This is deliberately not signups or downloads — it's the one number that proves the discovery-to-attendance loop is actually working, not just that people installed the app.

## 6.2 Attendee-side KPIs

| Metric | v1 target | Why it matters |
| --- | --- | --- |
| Weekly active users (WAU) | 8,000+ | ~25% of UI's ~33,000 students engaging weekly is a credible bar for a single-campus social app at this stage. |
| RSVP → check-in conversion | ≥ 60% | The gap between RSVP and showing up is the truest signal of whether the feed is surfacing events people actually want. |
| Stories viewed per session | 3+ | Validates that Stories are doing their job as the primary discovery surface, not a novelty feature nobody opens. |
| D7 retention | ≥ 35% | Campus event apps live or die on habitual reopening — a student who doesn't come back in week one won't be there for Hall Week. |

## 6.3 Organizer-side KPIs

| Metric | v1 target | Why it matters |
| --- | --- | --- |
| Verified organizer accounts | 150+ | Rough proxy for meaningful coverage of UI's faculty associations, hall committees, and clubs. |
| Events published per week | 40+ | Needs to be high enough that the feed feels alive on any given day, not sparse. Cuts across all categories in §3.0. |
| Organizer week-2 retention | ≥ 50% | An organizer who publishes once and never returns hasn't found the tool valuable. |
| Avg. RSVPs per published event | Trending up | Directly reflects whether organizers are getting the payoff (better turnout) that justifies using the app over WhatsApp/Instagram. |

## 6.4 Launch health checkpoints

Rough gates to sanity-check v1 is on track — not contractual targets, but the points at which the team should pause and ask "is this working?" rather than push forward on assumption.

- 30 days: organizer-side supply exists — enough verified organizers and published events across categories that the feed doesn't look empty to a new attendee.

- 60 days: attendee-side pull is visible — RSVP → check-in conversion and D7 retention are trending toward target, not flat.

- 90 days: the loop is self-sustaining — organizers are returning because RSVPs demonstrably beat their WhatsApp/Instagram baseline, without manual outreach from the CampusPulse team.

# 7. Risks & Open Questions

## 7.1 Product risks

| Risk | Why it matters | Mitigation for v1 |
| --- | --- | --- |
| Cold-start / two-sided bootstrap | A feed with no events looks dead to attendees; an app with no attendees looks pointless to organizers. | Manually recruit and onboard a critical mass of organizers across categories (§3.0) before public attendee launch, so the feed has real content on day one. |
| Organizer verification friction | Manual review (§3.2) doesn't scale past a handful of organizers and could bottleneck launch if under-resourced. | Scope manual review tightly to UI-affiliated emails/known student leadership lists for v1; revisit if verification queue becomes a launch blocker. |
| QR screenshot sharing | A screenshotted QR code can be forwarded to someone who never RSVP'd, undermining headcount accuracy — the core value prop for organizers. | Detection over prevention: every scan logged, duplicates surfaced post-event (§5.5). Accepted v1 limitation, not a solved problem. |
| Event quality / spam | No content moderation beyond "partial" admin tooling (§3.3) means low-quality or fake events could erode trust in the feed early. | Verified-organizer-only publishing in v1 limits who can post; full moderation queue is deferred, tracked as a v3 gap (§9). |

## 7.2 Technical risks

| Risk | Why it matters | Mitigation for v1 |
| --- | --- | --- |
| Feed ranking simplification | Proximity ranking is dropped from v1 (§3.0, §3.1) since events.location has no coordinates and single-campus distances are all short. Pure recency + follow-graph is a simpler model than v1.0 originally specified. | Ship recency-weighted ranking only; revisit personalization/ML ranking, and coordinates-based proximity if it's ever needed, in v2+. |
| Offline sync/reconciliation correctness | Moving check-in to an offline-first model (§3.3) shifts risk from "scanner needs a network" to "local and server state must reconcile correctly" — duplicate or lost scans during sync are the new failure mode. | Build reconciliation logic and duplicate-scan surfacing (§5.5, §4.2 step 7) as core v1 work, not a stretch goal; test sync under real venue network dropout conditions before launch. |
| Key management for Ed25519 tokens | If the server's private signing key is compromised, an attacker can mint valid tickets for any event. | Standard key-management practice (secrets manager, rotation plan with a key_id field in the token payload) — this is now a v1 requirement, not deferred, since v1 depends on the signing scheme working correctly from day one. |

## 7.3 Open questions

These need an answer before or during build — flagged here rather than silently assumed.

- Waitlist behavior: when an event hits capacity, does RSVP close outright or open a waitlist? (§4.1 flags this as undecided.)

- Student verification fallback: what's the actual manual-ID-upload review process, who staffs it, and where are uploaded documents stored (§3.1, marked "v1 — limited")?

- Content moderation ownership: who reviews reported events/organizers day-to-day given moderation tooling is only partial in v1 (§3.3)?

- Notification volume: what's the cap on push notifications per user per day before Stories + reminders + follows start to feel like spam?

- Overlapping RSVPs: confirmed as a non-blocking soft problem in v1 (§4.1) — worth a lightweight "you also RSVP'd to X at the same time" nudge, or truly leave as-is?

- @stu.ui.edu.ng coverage: does every student actually get this email address issued, or is manual review the primary verification path for a meaningful share of students? Changes how §7.1's verification-friction risk should be resourced.

# 8. v1.5 Roadmap — Event Groups & Creative Credits

Both items below are small, additive, and do not block or delay v1 launch (§3, §6.4). They ship immediately after v1 stabilizes, ahead of the heavier v2 work in §9.

## 8.1 Event Groups (formerly "Spark Groups")

Not a WhatsApp API integration — Meta's Groups API caps participants at 8 per group, which cannot support an event's worth of attendees, and unofficial third-party providers risk the organizer's number being banned. The v1.5 version instead gates a link the organizer creates themselves: events.group_invite_url is only shown in-app to attendees who have RSVP'd, which is strictly more access control than exists today, where a forwarded link has no gate at all.

- Organizer pastes their own WhatsApp (or other platform) group link when creating or editing an event.

- Link is visible in the event detail page only after the viewer has RSVP'd.

- "Auto-disband" is a scheduled nudge to the organizer (e.g., "your Hall Week group is 2 weeks old — revoke the link?"), not an automated action — CampusPulse has no ability to close a WhatsApp group it didn't create.

In-app event chat (full control, no phone-number exposure, feeds the social graph directly) is a v2/v3 candidate, not v1.5 — it requires real infrastructure (WebSocket layer, moderation, abuse reporting) that should only be built once link-gating shows organizers actually use groups.

## 8.2 Creative Credits

Directly addresses the cold-start risk in §7.1: a DJ, MC, or photographer credited on past events has a verified performance history that exists only on CampusPulse, backed by real check-in counts — and has every incentive to push their next booking onto the platform and share their own profile to their own audience. This is supply-side acquisition the current organizer-recruitment plan doesn't otherwise get.

- New entities: creatives (profile) and event_credits (event_id, credited_user_id, role, status: pending/accepted, confirmed_at).

- Two-sided confirmation is non-negotiable: the organizer adds a credit, the credited person accepts it. Without this, credits can be falsely claimed or applied to someone who wasn't involved, and the credential becomes worthless the first time that happens.

- v1.5 scope is deliberately minimal: credit tags on events plus a public creative profile page listing credited events and verified attendance counts. No booking marketplace, no in-app messaging, no ratings — those are v3 candidates once there's evidence creatives and organizers actually use credits.

# 9. v2+ Roadmap

Sequenced by dependency, not just priority — payments and multi-campus in particular are gated on v1 actually proving the core loop (§6.4).

| Phase | Capability | Depends on |
| --- | --- | --- |
| v2 | Paid ticketing (tiers, pricing, Paystack/Flutterwave checkout, organizer payouts) | v1 discovery + RSVP loop validated; introduces PCI/payment-compliance scope deferred out of v1 (§5.5). Legal checklist referenced in v1.0 §8 is still outstanding and should be attached before this phase is scoped in detail. |
| v2 | Structured venue data + proximity ranking | Only worth building if multi-campus (below) makes distance meaningful again — not needed at single-campus scale (§7.2). |
| v2 | Multi-session conference agendas + assigned seating for performances | Category-aware scheduling and seat-map data not built for v1 (§3.0). |
| v2 | Multi-admin club accounts | Straightforward extension of the organizer account model (§3.2) once single-admin flow is stable; also resolves the single-scanner-per-door gap noted in §3.2. |
| v2 | Deeper event analytics (funnel: views → RSVP → check-in) | Requires event-level view tracking not needed for v1's basic counts (§3.2). |
| v2 | In-app event chat | Builds on Event Groups usage data from v1.5 (§8.1); only worth the infrastructure cost if link-gating proves demand. |
| v2+ | Multi-campus expansion | Requires campus-scoping in data model, discovery, and moderation (§3.3); should follow, not precede, proof of the model at UI. |
| v2+ | Comments / social proof ("3 friends going") | Needs a social graph (friends/follows beyond organizer-following) not built for v1 (§3.1). |
| v2+ | Wallet pass integration for QR tickets | Nice-to-have on top of the in-app QR view already in v1 (§3.1). |
| v2+ | Sports bracket / tournament features | Category-specific structure not needed until Sports/Recreation (§3.0) volume justifies it. |
| v3 | Event Wrapped (annual recap) | Requires ~2 full semesters of check-in and category data — this is why events.category and retained check_ins were added to the v1 schema now (Decisions Log) even though the feature itself ships far later. |
| v3 | Creative Credits booking marketplace | Only viable once v1.5 credits (§8.2) show organizers and creatives both engage with the feature organically. |
| v3 | Full content moderation queue + admin tooling | Scales past the verified-organizer-only gate that keeps v1's moderation surface small (§3.3, §7.1). |

# Companion Document Note

This revision resolves product-level decisions only. The following are required in a Technical Architecture v1.1 and Data Model ERD v1.1 before v1 can be built as scoped here, and are out of scope for this document:

- A users table (currently referenced by organizers.owner_user_id, attendees.user_id, and check_ins.scanned_by but never defined) and a stated authentication strategy.

- device_tokens (or equivalent) to support the push notifications required by §3.3 and the cancellation-notification requirement in §4.2.

- organizer_members, to eventually support more than one scanner per door — flagged as a v2 feature in §9, but the schema seam should exist earlier if cheap to add.

- id_document_url and an admin review surface for the manual verification path referenced in §3.1 and §7.3 — currently specified in the PRD with no backing schema.

- Ed25519 key generation, storage, and rotation plan (key_id field in the token payload), matching the §5.5 decision in this document.

The Brand Guidelines document (currently v2.0, built around paid ticketing) also needs a v1-specific pass: voice and UI copy for free RSVP, verification-pending states, capacity-full states, and the offline check-in flow don't exist yet in that document.

End of document.